LeadParrot

Platform-safe high-intent lead discovery and AI reply-draft tool from public conversations

Agent-Ready Product Bible, Work Status, Architecture, Workflows, and Validation Operating Manual

| Field | Details |
| --- | --- |
| Repository | https://github.com/kpdagrt22/leadparrot.git |
| Current branch / PR state | MVP branch leadparrot-mvp commit 63ed9f0; main empty base 6da46b4; PR #1 open from leadparrot-mvp to main. |
| Primary customer | AI SaaS founders, indie hackers, agencies, consultants, and small teams doing founder-led sales. |
| Product type | Lead discovery SaaS / AI lead scoring / reply drafting assistant. |
| Purpose of this DOCX | Single source of product-owner context for Claude Code agents, sub-agents, agentic workflows, skills, future chats, release reviews, and validation operations. |
| Source basis | User-provided project status reports and current product planning context from this conversation. |

# Table of Contents

1. Executive Product Context

2. Business Context and Market Logic

3. Current Work Status

4. Product Scope and Functional Modules

5. Technical Stack and Architecture

6. Database, RLS, and Data Model

7. AI Workflows, Guardrails, and Mock Provider

8. Security, Compliance, and No-Scope-Creep Rules

9. Deployment, Environments, and Release Process

10. Testing, QA, and Audit Strategy

11. Validation, Pricing, and GTM Plan

12. Agentic Workflow System

13. Suggested Product-Owner Chats and Sub-Agents

14. Next Backlog and Final-Stage Tasks

15. Glossary and Canonical Prompts

# 1. Executive Product Context

LeadParrot finds public conversations where people are already asking for products or services, scores lead intent, and drafts helpful replies. The core differentiator is platform-safe, manual-first lead discovery: no auto-posting, no auto-DM, no private scraping, no spam automation.

| Field | Details |
| --- | --- |
| Core promise | Find people already asking for what you sell, score the opportunity, and draft a helpful reply. |
| Primary user | AI SaaS founders, indie hackers, agencies, consultants, and small teams doing founder-led sales. |
| First niche | AI SaaS founders and small agencies looking for customer conversations in startup/community channels. |
| Business model | Self-serve SaaS plus manual lead report beta. Hypothesis: $19 starter, $49 pro, $99 agency. |
| MVP strategy | Manual public post input first. Source integrations stay placeholders unless safe official APIs are configured. Validate via sample lead reports before deep integrations. |
| Primary validation goal | Send 10 free sample lead reports, prove at least 5 have useful leads, and convert 1–3 users at $19–$49/month. |
| Positioning boundary | Discovery and drafting tool, not outreach automation or scraping engine. |

## Canonical one-line pitch

LeadParrot scores public conversations for buyer intent and drafts safe, transparent replies you can manually post.

## What success looks like in the next 30 days

100 founders/agencies contacted.

15 sample reports delivered.

8 say at least one lead was useful.

3 paid beta users.

No platform-safety violations or spam positioning.

# 2. Business Context and Market Logic

Founders and agencies need high-intent leads but often miss public threads asking for tools/services. A safe assistant that scores relevance and drafts replies is useful if it avoids risky automation and gives high-quality signals quickly.

## Ideal Customer Profile

Founder-led SaaS/service business.

Clear product and ICP.

Needs leads from public conversations.

Willing to manually respond.

Comfortable with AI tools.

Can pay $19–$49/month if leads are useful.

## Bad-fit customers

Wants auto-DM spam.

Wants LinkedIn automation only.

No clear ICP or offer.

Needs guaranteed lead volume.

Large enterprise sales team.

Wants private community scraping.

## Pain points solved

Founder misses high-intent posts.

Manual community monitoring is time-consuming.

Hard to know which posts are worth replying to.

Replies sound too promotional.

Competitors respond faster.

No daily digest of opportunities.

## Pricing hypothesis

| Plan | Indicative Price | Use Case / Value |
| --- | --- | --- |
| Free | $0 | 1 project, manual input, small monthly scan/reply quota. |
| Starter | $19/month | 3 projects, daily digest preview, 500 scanned posts. |
| Pro | $49/month | 10 projects, more replies, source placeholders. |
| Agency | $99/month | 25 projects and multi-client placeholder. |

# 3. Current Work Status

This section captures the reported state of the codebase from the latest Claude Code/agent execution summaries. Treat this as the operational handoff state to verify before continuing work.

| Field | Details |
| --- | --- |
| main | Empty base commit 6da46b4. |
| Feature branch | leadparrot-mvp |
| MVP commit | 63ed9f0 |
| PR | PR #1 open: https://github.com/kpdagrt22/leadparrot/pull/1 |
| Tests | 65 unit tests passed before PR creation. |
| Main branch | Not merged. |
| Release state | MVP PR open; alpha hardening and release readiness phase next. |

## Completed and verified work

Initial empty main base created.

Full MVP committed on feature branch.

PR #1 opened.

111 files in first build.

65 unit tests passed.

No secrets/.env/node_modules/.next staged.

Manual public post + AI scoring + reply draft MVP exists per reports.

## Known limitations and non-blockers

PR diff is entire first build because main started empty.

Needs alpha hardening audit after MVP PR.

Source integrations are placeholders unless safe APIs configured.

Real AI output unverified.

Platform ToS risk remains for future source integrations.

Manual input is core v1.

## Immediate human next steps

Run alpha hardening prompt on leadparrot-mvp branch.

Review PR #1 and CI.

Add release runbooks and final audits.

Merge only if green.

Create Supabase project.

Deploy to Vercel.

Run smoke test.

Send 10 free sample reports to founders/agencies.

# 4. Product Scope and Functional Modules

The modules below define what the product-owner agent should consider in-scope for this stage. Any agent should explicitly reject or park out-of-scope ideas unless the validation evidence demands them.

| Module | Current / Required Functionality | Agent Acceptance Criteria |
| --- | --- | --- |
| Onboarding | Create organization and project context. | User can define business/product. |
| Project Setup | ICP, keywords, negative keywords, competitors. | Project has enough context for scoring. |
| Manual Post Input | Paste public post title/body/url. | Validates input and saves raw post. |
| AI Scoring | Scores relevance, intent, urgency, fit. | Explainable overall score and tier. |
| Lead Inbox | Filter/search/sort leads. | User can find best opportunities. |
| Lead Detail | Score breakdown, signals, disqualifiers, suggested angle. | User understands why/why not lead. |
| Reply Draft | Helpful transparent reply with disclosure. | Copy only, no posting. |
| Digest Preview | Top lead opportunities. | No outreach automation. |

## Primary user journey

User signs up and creates organization.

Creates project with product, ICP, keywords, negative keywords.

Pastes public post.

AI/mock scores post.

Lead appears in inbox if relevant.

User opens detail to see buying signals and disqualifiers.

User generates reply draft.

User reviews safety notes/disclosure.

User copies reply and manually posts if platform rules allow.

## No-scope-creep list

Auto-posting.

Auto-DM.

LinkedIn automation.

Cold email automation.

Browser automation.

Private/paywalled scraping.

Google search scraping without API.

Full CRM.

Guaranteed leads.

Repeated spam templates.

# 5. Technical Stack and Architecture

Canonical stack used across the four SaaS projects. Specific integrations are optional unless configured by environment variables.

Next.js App Router

TypeScript

Tailwind CSS

Supabase Auth

Supabase Postgres

Supabase RLS

Zod validation

React Hook Form

AI provider abstraction with mock first

OpenAI/Anthropic provider placeholders

Stripe billing placeholders/test mode

Vercel deployment target

GitHub PR workflow

Vitest unit tests

Playwright smoke/E2E where configured

## High-level architecture

Next.js App Router with project/dashboard workflow.

Supabase org/project data model.

Manual source and raw_posts pipeline.

AI scoring and reply draft schemas with mock default.

Usage limits and billing placeholders.

Source integrations documented as placeholders unless safe API configured.

Vercel deployment target.

## Repository conventions for agents

Always inspect current files before assuming structure.

Work on feature branches and avoid direct merge to main.

Run tests, typecheck, build, and verify-env before committing.

Never commit `.env`, API keys, service role keys, node_modules, .next, or build artifacts.

Prefer mock providers for local development and tests.

Document any limitation instead of pretending integration is complete.

# 6. Database, RLS, and Data Model

Supabase is the system of record. Every organization-scoped table must have server-side ownership checks plus RLS. Client-provided organization IDs must never be blindly trusted.

| Table / Domain | Purpose | Important Security Rule |
| --- | --- | --- |
| organizations / members | Workspace and access. | User sees only member orgs. |
| projects | Product/ICP/keywords context. | Project belongs to org. |
| sources / source_runs | Manual/RSS/HN/Reddit/search placeholders. | Source belongs to org/project. |
| raw_posts | Public post content captured for scoring. | Org/project scoped; no private scraping. |
| lead_candidates | Scored opportunities. | Org/project scoped and tied to raw post. |
| reply_drafts | AI-generated replies. | No auto-post; org/project/lead scoped. |
| usage_events | Scans/replies/projects usage. | Org-scoped monthly checks. |
| subscriptions | Billing placeholder. | No secrets or hardcoded price IDs. |

## RLS and ownership rules

RLS enabled on org-scoped tables.

Ownership helpers for project, source, raw post, lead, reply, saved lead.

No service role in client.

Public write routes avoided except intentional safe manual/demo paths.

No cross-org leakage through joins.

# 7. AI Workflows, Guardrails, and Mock Provider

The AI layer must be schema-first, fallback-safe, and validation-first. Mock AI is default. Real provider output must be audited before customer-facing use.

| AI Workflow | Input | Output / Acceptance Criteria |
| --- | --- | --- |
| Lead scoring | Project ICP/keywords and public post. | Relevance, intent, urgency, fit, overall score, stage, reasons, signals, disqualifiers. |
| Reply drafting | Lead details and project/product context. | Helpful reply, why_this_reply, safety notes, disclosure, confidence. |
| Fallback | AI fails/malformed output. | Raw post saved; no misleading high-intent lead created. |

## AI guardrails

Do not classify everything as a lead.

Negative keywords reduce score.

Academic/joke/hiring posts disqualified.

Disclosure when suggesting own product.

No fake identity.

No spam/urgent CTA.

No posting/DM route.

Mock provider default.

## Mock provider rules

Mock provider must remain deterministic for tests and demos.

Tests must not require OpenAI, Anthropic, or third-party API keys.

Malformed AI output must not crash the application.

AI output must be validated with Zod before persistence or display.

User-friendly fallback states must exist for every AI failure path.

# 8. Security, Compliance, and No-Scope-Creep Rules

## Security requirements

Org/project ownership checks.

No private scraping.

No service role client-side.

No open redirect.

No secrets committed.

No hidden posting endpoints.

Admin/internal gated if present.

## Compliance / platform-safety requirements

No auto-posting or auto-DM.

Respect platform rules and rate limits.

Public data minimization.

Users responsible for platform compliance.

No legal advice.

Disclose affiliation.

Avoid repeated copy-paste spam.

## Adversarial review checklist

Can an unauthenticated user access protected pages?

Can one organization read or mutate another organization’s data?

Can client-supplied IDs bypass ownership checks?

Can redirect URLs send users to external domains?

Can optional integrations fail open in production?

Can AI output create legal, compliance, or platform-safety issues?

Can the app leak secrets in logs, pages, errors, or docs?

Does the product drift into banned or intentionally excluded scope?

# 9. Deployment, Environments, and Release Process

## Environment profiles

| Profile | Purpose | Required Integrations |
| --- | --- | --- |
| Local Mock | Developer/local demo mode with mock AI and minimal optional services. | Supabase as needed; AI_PROVIDER=mock; no real Stripe/Resend/Twilio/source keys. |
| Production Alpha Minimum | First deployed validation version for demos and pilot users. | Supabase required; Vercel required; mock AI allowed; optional email/billing. |
| Production Integrated Test | Fuller test mode before paid usage. | Supabase, Vercel, configured AI provider, Stripe test mode, email provider where relevant. |

## Common environment variables

NEXT_PUBLIC_SUPABASE_URL

NEXT_PUBLIC_SUPABASE_ANON_KEY

SUPABASE_SERVICE_ROLE_KEY

AI_PROVIDER

OPENAI_API_KEY

ANTHROPIC_API_KEY

REDDIT_CLIENT_ID

REDDIT_CLIENT_SECRET

REDDIT_USER_AGENT

TAVILY_API_KEY

EXA_API_KEY

SERPAPI_API_KEY

RESEND_API_KEY

STRIPE_SECRET_KEY

NEXT_PUBLIC_APP_URL

ADMIN_EMAILS

## Release gates

Open or verify PR from alpha branch to main.

Review full diff and CI results.

Run npm run verify:env, tests, typecheck, lint if configured, and build locally.

Confirm final release audit has no blockers.

Merge only after CI is green and human approval is given.

Create Supabase project and run migrations in order.

Configure Vercel environment variables.

Deploy preview/production and run production smoke test.

Run demo script and beta operations plan.

Track validation metrics before building new major features.

# 10. Testing, QA, and Audit Strategy

Unit tests for scoring formula, AI schemas, usage limits, manual post validation, safety/disclosure rules.

Build/typecheck before PR merge.

Smoke test after deploy.

Manual sample report quality review before paid launch.

No tests require real source/AI keys.

## Required test categories

| Category | Examples |
| --- | --- |
| Scoring | Formula, lead tiers, negative keywords, disqualifiers. |
| Reply safety | Disclosure, no auto-post, malformed output fallback. |
| Usage | Free/starter/pro limits and safe missing Stripe behavior. |
| Security | Ownership helpers, no service role client, public route safety. |
| Source safety | Placeholders clearly documented, no unsafe scraping. |

# 11. Validation, Pricing, and GTM Plan

Validate first as a manual/service-assisted lead report for founders and agencies. Do not build risky integrations until users prove they value the lead quality.

## Validation workflow

Collect 20 target founders/agencies.

Offer 5 free sample leads.

Manually or via app create project and score posts.

Send report with title/link/reason/reply draft.

Ask usefulness and willingness to pay.

Convert to $19–$49 beta if useful.

Track quality and source risk.

## Outreach scripts

| Channel | Message |
| --- | --- |
| Cold email | Found a few people asking for tools like yours — I can send a free sample report with 5 possible public leads and reply drafts. |
| LinkedIn DM | I’m testing a lead discovery tool for founders. No auto-DM/spam. Want 5 sample leads for your product? |
| Community post | Looking for 5 founders to test a tool that scores public conversations and drafts helpful replies. No auto-posting or private scraping. |

## Success and kill metrics

| Type | Metric |
| --- | --- |
| Success | 10 reports delivered, 5 useful confirmations, 3 paid beta users or 1 immediate payer. |
| Kill | Fewer than 2 useful confirmations from 10 reports, nobody pays $19, users only want spam automation, or sources too risky. |

# 12. Agentic Workflow System

Use these roles to create Claude projects, sub-agents, agent skills, and specialized chats. Every agent should know the product boundary, current status, and the proof needed before expanding scope.

| Agent / Sub-Agent | Responsibility |
| --- | --- |
| Product Owner Agent | Owns scope, acceptance criteria, user stories, demo path, and no-scope-creep rules. |
| CTO / Architecture Agent | Checks architecture, data flow, framework choices, maintainability, and future scale risks. |
| Supabase / RLS Agent | Owns migrations, RLS policies, ownership helpers, org isolation, and seed/demo data. |
| Frontend UX Agent | Owns pages, layout, mobile responsiveness, empty states, forms, dashboards, and demo polish. |
| AI Workflow Agent | Owns AI schema, prompts, mock provider, fallback behavior, validation, confidence, and risk flags. |
| Security & Compliance Agent | Performs adversarial audits for auth, IDOR, unsafe routes, secrets, platform/compliance risks. |
| QA / Test Agent | Owns unit tests, edge cases, E2E smoke tests, regression tests, and build/typecheck/lint gates. |
| DevOps / Release Agent | Owns Git hygiene, PR review, CI, Vercel deployment, env matrix, rollback, and smoke testing. |
| GTM / Validation Agent | Owns ICP, outreach scripts, beta demos, pricing tests, success/kill criteria, and feedback loops. |
| Support / Feedback Agent | Collects beta feedback, bug reports, objections, feature requests, and converts them into backlog items. |

## Recommended agentic workflows

| Workflow | Steps | Output |
| --- | --- | --- |
| Platform-safe source workflow | PO defines source -> Safety agent checks ToS risk -> Engineer implements placeholder/API -> QA verifies no scraping/posting. | Safe source integration. |
| Lead quality workflow | AI agent adjusts scoring -> QA tests disqualifiers -> GTM reviews sample reports. | Better useful-lead rate. |
| Release workflow | PR review -> alpha audit -> runbooks -> smoke test -> merge decision. | Launch-ready alpha. |

# 13. Suggested Product-Owner Chats and Sub-Agents

| Chat / Agent Name | Purpose | When to Use |
| --- | --- | --- |
| LeadParrot PO Chat | Own scope and platform-safe positioning. | Any roadmap decision. |
| Platform Safety Agent | Reject unsafe scraping/posting/DM ideas. | Source or reply changes. |
| Lead Scoring Agent | Improve scoring and disqualifiers. | AI scoring tasks. |
| Founder Validation Agent | Sample report operations and pricing. | Beta campaign. |

## Reusable instructions for all chats

Start every task by reading this DOCX and current repository state.

Summarize the product goal before proposing changes.

Identify whether the task is feature, bug, security, deployment, validation, or docs.

Prefer fixing blockers over adding features.

Do not merge to main or deploy without explicit instruction.

End every task with tests run, commit hash, branch, known limitations, and next human steps.

# 14. Next Backlog and Final-Stage Tasks

| Priority | Task | Acceptance Criteria |
| --- | --- | --- |
| P0 | Alpha hardening PR review. | PR #1 updated and merge-safe. |
| P0 | Supabase/Vercel runbooks. | Deployable by founder. |
| P0 | 10 sample reports. | Useful-lead feedback collected. |
| P1 | RSS/HN safe integration. | Only after manual flow works. |
| P1 | Real AI output audit. | Safe and useful replies on 50 posts. |

## Do only after validation evidence

Safe public RSS integration.

Hacker News public API integration.

Reddit official API only if compliant.

Daily digest email via Resend.

Stripe checkout live.

Agency client workspace.

More advanced analytics.

# 15. Glossary and Canonical Prompts

## Glossary

| Term | Meaning |
| --- | --- |
| Lead candidate | A public post scored as potentially relevant and intent-bearing. |
| Manual source | User-pasted public post; core v1 source. |
| Platform safety | Avoiding private scraping, auto-DM, auto-posting, and ToS evasion. |
| Disclosure | Transparent note when suggesting user’s own product. |

## Canonical starting prompt for a product-owner agent

Use this as the first message in a new Claude/project-owner chat:

You are the Product Owner and Release Guardian for LeadParrot. Read the attached DOCX as canonical context. Your job is to protect the product scope, current release state, security/compliance boundaries, validation plan, and next tasks. Before answering any task, summarize the current product goal, identify the relevant module, check whether the request is in scope, and provide acceptance criteria. Do not propose CRM/scheduling/native app/unsafe automation unless validation evidence proves it is needed. Always end with tests or validation steps.

End of document